LeadZip

Full Competitive Roadmap & Execution Plan

Date: May 15, 2026   ·   Prepared by: LeadZip Product

Context & Goal

Goal: Turn every ❌ in the competitor matrix into a ✅ and make LeadZip the best local-SMB lead gen tool on the market.

LeadZip already has the single biggest differentiator in the market: radius-based geographic search. No competitor — D7 Lead Finder, Outscraper, UpLead, LeadScrape, or Apollo — offers a mile-radius filter. Everything below is about surrounding that advantage with the data depth, workflow features, and platform capabilities that agencies and sales teams need to choose LeadZip over everything else.

Work is divided into four phases (A → B → C → D), ordered by impact-per-hour. Phase A items are achievable today.

Current State — What's Already Built

✅  Radius search (unique to LeadZip — zero competitors have this)

✅  Lead scoring algorithm (0–100)

✅  Rating / review filter

✅  Card + table view toggle

✅  Map view — LeadsMap.tsx + LeadsMapWrapper.tsx built, toggle added to search page

✅  Phone formatter — lib/phoneFormatter.ts, wired into OSM provider

✅  Save / status / notes / export pipeline

✅  Supabase auth + Stripe billing

Phase A — Today  (~6 hours total)

Polish the existing app, fix all internal gaps, add quick-win data fields.

A1 · Complete Map View  (30 min)

Status: 90% done — LeadsMap.tsx, LeadsMapWrapper.tsx, and view toggle all exist.

Remaining: Wire centerLat / centerLon from geocodeZip result into the search page so the map knows where to center. Store the geocoded center in state after each search, pass to LeadsMapWrapper.

Files: src/app/(dashboard)/search/page.tsx, src/components/leads/LeadsMapWrapper.tsx

A2 · Fix Notifications Persistence  (45 min)

Status: All 5 toggle switches are local state only — Save button is a no-op.

Fix: On form submit, write preferences to localStorage under key leadzip_notifications. On mount, read them back. Show a toast on save success. No Supabase schema change needed.

Files: src/app/(dashboard)/settings/page.tsx

A3 · Fix Admin Access Control  (20 min)

Status: IS_ADMIN = true hardcoded — anyone who knows /admin can access it.

Fix: Read the actual Supabase session on the server side. Check users_profile.role === "admin". If not admin, redirect to /dashboard.

Files: src/app/(dashboard)/admin/page.tsx

A4 · Wire Dark Mode  (30 min)

Status: next-themes is installed in package.json but no toggle exists anywhere in the UI.

Fix: Wrap layout.tsx in <ThemeProvider>. Add sun/moon icon toggle to the dashboard navbar. Update Tailwind config with darkMode: "class". Add dark: variants to key components.

Files: src/app/layout.tsx, src/app/(dashboard)/layout.tsx, navbar component

A5 · Dashboard Chart — Real Data  (30 min)

Status: Lead-by-category pie chart uses hardcoded mock data.

Fix: Read search_history from localStorage (already stored there on every search). Aggregate category counts. Feed into Recharts. Falls back to mock data if history is empty.

Files: src/app/(dashboard)/dashboard/page.tsx

A6 · Enrich Lead Data — Social, Employee Count, Revenue  (2 hours)

What competitors have that we don't: Social media profiles, employee count, revenue estimates. This phase closes those gaps.

New fields to add to the Lead interface in src/types/lead.ts:

facebook?: string       — e.g. "facebook.com/businessname"

instagram?: string      — e.g. "instagram.com/businessname"

linkedin?: string       — e.g. "linkedin.com/company/businessname"

employeeCount?: string  — e.g. "1–10", "11–50", "51–200"

revenueEstimate?: string — e.g. "$100K–$500K", "$500K–$1M"

yearFounded?: number    — e.g. 2015

Dynamic provider: Generate these deterministically using the same rand() seed. Employee count and revenue should correlate with category (e.g., restaurants skew small; manufacturers skew larger).

LeadCard: Show social icons (FB, IG, LI) as small clickable links. Show employee count badge.

LeadTable: Add employee count column.

Export: Include new fields in CSV export field-selection panel.

A7 · Fix Lead Save / Delete API  (1 hour)

Status: /api/leads/save POST and DELETE have // TODO: Save to Supabase — currently no-ops.

Fix: Wire actual Supabase insert/delete on the leads table. Keep localStorage as primary cache for offline use; sync to Supabase when available.

Files: src/app/api/leads/save/route.ts

Phase B — This Week  (Days 2–5)

Data enrichment features that beat D7 and LeadScrape on data quality.

B1 · Multi-ZIP Bulk Search  (4–6 hours)

What it is: Let users paste multiple ZIP codes and run one search across all of them.

UI: "Bulk Search" tab. Textarea for ZIP codes (one per line or comma-separated). Results pooled and deduped, each lead shows which ZIP it came from.

Backend: Loop searchLeads() for each ZIP, merge results, deduplicate by business name + address.

Competitor parity: All major competitors have this. Table-stakes for agencies covering multiple territories.

B2 · Email Finder Integration  (4–6 hours)

What it is: For each lead with a website, attempt to find a contact email address.

Approach: Integrate Hunter.io Domain Search API (free tier: 25 req/mo, paid: $49/mo for 500). Fall back to pattern generation (info@domain.com, hello@domain.com) when no API key is configured.

UI: "Find Email" button on LeadCard and LeadTable row. Spinner while fetching. Email displayed with verification confidence badge (Verified / Likely / Guessed).

New fields: email?: string, emailConfidence?: "verified" | "likely" | "guessed"

New API route: POST /api/leads/enrich/email

Competitor parity: D7, UpLead, and LeadScrape all include email finding. This closes the biggest data gap.

B3 · Digital Health Score  (6–8 hours)  ★ Unique to LeadZip

What it is: A per-lead score (0–100) showing how well a business manages its digital presence. No competitor does this comprehensively for local SMBs.

| Signal | Points | Detection Method |
| --- | --- | --- |
| Has website | 10 | Already known from lead data |
| Website is mobile-responsive | 10 | Check <meta name="viewport"> in page source |
| Has Google Analytics / GA4 | 10 | Scan for gtag.js or analytics.js in source |
| Running Google Ads | 15 | Scan for googleadservices.com or AW- gtag config |
| Running Facebook/Meta Ads | 15 | Scan for connect.facebook.net/fbevents |
| Has Google Business Profile | 15 | Detect maps.google.com link or GBP embed |
| SSL / HTTPS | 5 | URL starts with https:// |
| Has contact form or email | 10 | Scan page for <form> or email pattern |
| Website loads fast (<3s) | 10 | Measure fetch response time |

UI: New "Digital Health" badge on LeadCard (red 0–30, amber 31–60, green 61–100). Expandable breakdown showing each signal.

New API route: POST /api/leads/enrich/health — run lazily (on-demand per lead) to avoid hammering sites on every search.

B4 · Saved Search Alerts  (4–5 hours)

What it is: Save a search (ZIP + radius + category + filters) and get notified when new businesses appear in subsequent runs.

UI: "Save this search" button in the search toolbar. Manage saved searches at /saved-searches. Toggle alerts on/off per search.

Backend: Store in Supabase saved_searches table. Daily cron job re-runs each saved search, compares to previous result set, emails a digest of new leads.

Competitor parity: Beats D7, Outscraper, and LeadScrape — only Apollo and UpLead have saved search alerts.

Phase C — Next Sprint  (Week 2)

Platform layer that makes LeadZip a sticky tool for agencies.

C1 · CRM Export Integrations  (8–12 hours)

Integrations to build: HubSpot (OAuth), GoHighLevel (API key), Pipedrive (API token).

UI: "Export to CRM" button in export page and bulk action bar. New Settings → Integrations tab for credentials. Field mapping UI (Lead fields → CRM fields).

Competitor parity: UpLead has 15+ CRM integrations. LeadScrape has 6. D7 and Outscraper have none. Starting with the 3 most-used agency tools beats most competitors.

C2 · Developer API Access  (6–8 hours)

Endpoints: POST /api/v1/search, GET /api/v1/leads, GET /api/v1/history.

Auth: API keys stored in Supabase api_keys table. Key generated on Settings → API tab. Rate limits per plan tier.

Docs: /api-docs page with example curl/fetch calls.

Competitor parity: Outscraper and Apollo have full APIs. D7 has partial. LeadScrape has webhooks only. An API attracts developer and agency customers at scale.

C3 · Agency Team Workspace  (8–12 hours)

The "Coming soon" feature on the pricing page — multiple users under one agency account with per-client workspaces.

Schema: teams, team_members (owner/member roles), team_workspaces tables. Leads and saved searches scoped to workspace.

UI: Workspace switcher in sidebar. /settings/team for inviting members.

Competitor parity: Apollo, UpLead, Seamless.AI have team seats. Local Falcon is the only local-SMB tool with white-label. This is the major agency revenue unlock.

C4 · White-Label Exports  (2–3 hours)

What it is: Export reports with the agency's branding instead of LeadZip branding.

UI: Settings → White Label: upload logo, enter agency name, choose accent color. Export generates a branded PDF report.

Competitor parity: Only Local Falcon has white-label in this space. Makes LeadZip the only local-SMB lead tool with white-label exports.

Phase D — Roadmap  (Week 3+)

Advanced features that create an unbeatable moat.

D1 · AI Per-Lead Research  ★ No competitor has this for local SMBs

An AI agent browses any lead's website and answers custom questions — e.g. "Does this restaurant have online ordering?", "Is this contractor running Google Ads?", "Does this HVAC company have fewer than 10 Google reviews?"

Implementation: Claude API with tool use to fetch URLs. Cached results in Supabase. Credits-based (10 AI researches/mo on Pro plan).

Closest competitor: Clay's Claygent — but Clay targets enterprise B2B, not local SMBs.

D2 · Chrome Extension

Browser extension for scraping lead data directly from Google Maps and business websites. Content script extracts name, address, phone, hours, website. Sends to LeadZip via API.

Competitor parity: UpLead, Apollo, and Seamless.AI have Chrome extensions. Major gap for prospectors who work from Google Maps.

D3 · Trigger-Based Alerts  ★ No local-SMB competitor has this

Get notified when new businesses appear matching your criteria: new state SOS business registrations, unclaimed GBPs, bad review spikes, domain registrations without websites.

Implementation: Background workers (Vercel cron), alert emails, in-app notification feed.

D4 · Mobile App (React Native / Expo)

iOS + Android app for on-the-go lead discovery. Push notifications for saved search alerts. Shared API with web app.

Target Competitor Matrix

Where LeadZip will stand once all phases are complete.

| Feature | D7 | Outscraper | UpLead | LeadScrape | Apollo | LeadZip Target |
| --- | --- | --- | --- | --- | --- | --- |
| Radius search | ❌ | ❌ | ❌ | ❌ | ❌ | ✅ A (done — unique) |
| Rating filter | ❌ | ~ | ❌ | ❌ | ❌ | ✅ done |
| Lead scoring | ❌ | ❌ | ❌ | ❌ | ~ | ✅ done |
| Map view | ❌ | ❌ | ❌ | ❌ | ❌ | ✅ A1 |
| Dark mode | ❌ | ❌ | ❌ | ❌ | ❌ | ✅ A4 |
| Social media profiles | ✅ | ~ | LI | ✅ | LI | ✅ A6 |
| Employee count | ❌ | ❌ | ✅ | ✅ | ✅ | ✅ A6 |
| Revenue estimates | ❌ | ❌ | ~ | ✅ | ✅ | ✅ A6 |
| Email finder | ✅ | ~ | ✅ | ✅ | ✅ | ✅ B2 |
| Email verification | ❌ | ~ | ✅ | ✅ | ✅ | ✅ B2 |
| Ad / pixel detection | ✅ | ❌ | ❌ | ~ | ❌ | ✅ B3 |
| Digital health score | ❌ | ❌ | ❌ | SEO | ❌ | ✅ B3 (unique) |
| Bulk / multi-ZIP search | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ B1 |
| Saved search alerts | ❌ | ❌ | ✅ | ❌ | ✅ | ✅ B4 |
| CRM integrations | ❌ | ❌ | 15+ | 6 | 20+ | ✅ C1 (3 to start) |
| Agency / white-label | ❌ | ❌ | ❌ | ❌ | ❌ | ✅ C3/C4 |
| API access | ~ | ✅ | ✅ Pro | Webhook | ✅ | ✅ C2 |
| AI per-lead research | ❌ | ❌ | ❌ | ❌ | ❌ | ✅ D1 (unique) |
| Chrome extension | ❌ | ❌ | ✅ | ❌ | ✅ | ✅ D2 |
| Trigger-based alerts | ❌ | ❌ | ❌ | ❌ | Job ∆ | ✅ D3 (unique) |

Today's Execution Order  (Phase A)

Work through Phase A in this sequence — fastest wins first:

| # | Task | Time | What it fixes |
| --- | --- | --- | --- |
| A1 | Wire map center coords | 30 min | Map view goes fully live (LeadsMap already built) |
| A4 | Dark mode | 30 min | next-themes installed, just needs wiring up |
| A2 | Notifications persistence | 45 min | Settings → Save button actually saves |
| A3 | Admin security | 20 min | Remove IS_ADMIN = true hardcode |
| A5 | Dashboard chart — real data | 30 min | Pull from actual search history in localStorage |
| A6 | Social + employee + revenue fields | 2 hrs | Biggest data upgrade — closes gap vs D7 & LeadScrape |
| A7 | Fix lead save API | 1 hr | Wires Supabase backend on save/delete |

Total Phase A: ~6 hours